**Testing Weekly Status report**

Prepared By (Test Lead): Saanya Dhir  
Project: **Uniform Store (E-Commerce Website)**  
Date of preparation: September 7, 2021

**A) Issues:**  
**Issues holding the QA team from delivering on schedule:**

|  |  |  |
| --- | --- | --- |
| Issue description | Possible solution | Issue detected on |
| No emails are being received for any functionality like forgot password or placing a return for product. |  |  |
| For placing an order, size options for clothes not available. |  |  |
| The newly added products by admin are not visible on the website. |  |  |
| No categories of products are visible. |  |  |
| No filter options for products available. |  |  |
| User not being directed to website directly on login. |  |  |
| Start Date and End Date cannot be blank while filtering orders with respect to sales. |  |  |
| No interference for IP address field. |  |  |
| Custom fields Section is in appropriate in customer section of the admin dashboard. |  |  |
| New Order is added successfully to the system even if all the necessary information is not given and does not make any difference regarding features of the Order. |  |  |
| Repeated addition of manufacturer is allowed with incompletely filled details. |  |  |

**Issues that management should be aware:**

|  |  |  |
| --- | --- | --- |
| Issue description | Possible solution | Issue detected on |
| By default, order status is shown cancelled. |  |  |
| While adding a new product, fields like quantity and price must be mandatory. |  |  |
| Two unused fields in Customer List, which has no functionality and cannot be accessed. |  |  |
| While adding a new manufacturer by admin, SEO URL field should be mandatory as it holds the unique value with respect to manufacturer identity. |  |  |
| General Network – Application pages are loading very slowly, maybe because of insufficient bandwidth. |  |  |
| General Stability – Application new pages are deployed during the time of testing. |  |  |
| General Data – Data unavailable for testing registration, login, admin module. |  |  |

**Project accomplishments:**   
Accomplishment: 100% coverage of requirements have been achieved during the test cases review.   
Accomplishment date: September 07,2021

**B) Next week Priorities:**

1. Cycle 2 System test Execution for Admin and user Modules.

2. Defect Consolidation and Analysis after System Test Execution.

**1) Pending deliverables:**

Work update: System testing execution to continue.  
Scheduled date: September 08,2021

Reason for extending: Cycle 1 started Doing it 07/09/21 in the afternoon since there was an unavailability of test data.

**2) New tasks:**  
Scheduled Task: Defect consolidation and analysis.  
Date of release: September 08,2021

**C) Defect status:**  
**Active defects:**

|  |  |  |
| --- | --- | --- |
| **Reporter** | **Module** | **Severity** |
| Ruhi | UniformStore\_User\_ForgotPassword | 2-High |
| Saanya | UniformStore\_Admin\_AddProduct | 2-High |
| Shravya | UniformStore\_Admin\_Reports\_Sales\_Orders | 2-High |
| Soumya | UniformStore\_Admin\_Customers | 2-High |
| Rohini | UniformStore\_Admin\_AddNewManufacturer | 2-High |

**Test cases:**

List the total number of test cases wrote test cases passed, test cases failed, test cases to be executed

**Cycle 2 Data:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Req** | **Module** | **# of test cases written** | **Test Cases Passed** | **Test Cases Failed** |
| **1** | **User Registration** | **16** | **16** | **0** |
| **2** | **User Login** | **5** | **5** | **0** |
| **3** | **User Forgot Password** | **2** | **1** | **1** |
| **4** | **Admin Add Product** | **4** | **3** | **1** |
| **5** | **Admin Update Product** | **4** | **4** | **0** |
| **6** | **Admin Delete Product** | **1** | **1** | **0** |
| **7** | **Admin Search Product** | **4** | **4** | **0** |
| **8** | **Admin Add Customer** | **9** | **4** | **5** |
| **9** | **Admin Update Customer** | **4** | **4** | **0** |
| **10** | **Admin Delete Customer** | **3** | **3** | **0** |
| **11** | **Admin Search Customer** | **1** | **1** | **0** |
| **12** | **Admin Add Manufacturer** | **4** | **4** | **0** |
| **13** | **Admin Update Manufacturer** | **4** | **4** | **0** |
| **14** | **Admin Delete Manufacturer** | **1** | **1** | **0** |
| **15** | **Admin Add Option** | **3** | **2** | **1** |
| **16** | **Admin Update Option** | **3** | **2** | **1** |
| **17** | **Admin Delete Option** | **1** | **1** | **0** |
| **18** | **Admin Add Category** | **3** | **2** | **1** |
| **19** | **Admin Delete Category** | **1** | **1** | **0** |
| **20** | **Admin Update Category** | **3** | **3** | **0** |
| **21** | **Admin Report Orders** | **4** | **1** | **3** |
| **22** | **Admin Report Tax** | **4** | **4** | **0** |
| **23** | **Admin Report Shipping** | **4** | **4** | **0** |
| **24** | **Admin Report Return** | **4** | **4** | **0** |
| **25** | **Admin Report Coupon** | **4** | **4** | **0** |
| **26** | **Admin Add Orders** | **4** | **3** | **1** |
| **27** | **Admin Update Orders** | **4** | **3** | **1** |
| **28** | **Admin Delete Orders** | **1** | **1** | **0** |